## Recommended Starting Point (Practical Order)
1. Freeze target architecture first (MVP)
  1. Input: FASTA file or single amino-acid sequence.
  2. Step 1: Transformer embedder (e.g., facebook/esm2_t33_650M_UR50D).
  3. Step 2: Classifier (mlp first, then cnn1d baseline comparison).
  4. Output: top-k GO terms + confidence + metrics (for batch/validation mode).
2. Implement local embedding module before API/MLOps
  1. Add a dedicated embedder component (src/embeddings/) with:
    1. embed_sequence(seq: str) -> np.ndarray
    2. embed_fasta(path) -> (ids, embeddings)
  2. Cache embeddings to disk (.npy/.npz) keyed by model name + sequence hash.
  3. Keep pooling strategy explicit (CLS/mean/max); default to mean pooling over residues (excluding special tokens).
3. Unify data contracts between step1 and step2
  1. Standardize one schema:
    1. protein_id, sequence, embedding, go_labels(optional)
  2. Ensure embedding dimension is validated against config (embedding_dim already exists in src/config.py).
4. Train/evaluate with biological rigor
  1. Split by protein IDs to avoid leakage.
  2. Track micro/macro F1, PR-AUC, and per-ontology metrics (BP/MF/CC if labels allow).
  3. Tune decision threshold(s); don’t lock to 0.5 blindly for multilabel GO prediction.
  4. Flag class imbalance and long-tail GO terms early.
5. Then wrap in API and MLOps layers
  1. API first (FastAPI) with 2 endpoints:
    1. POST /embed (optional internal)
    2. POST /predict (sequence/fasta -> GO predictions)
  2. Containerize inference image.
  3. Add experiment tracking (MLflow) in training scripts.
  4. Add DVC only for large artifacts/datasets (embeddings, label matrices, trained models).
  5. Add CI (tests, lint, image build), then CD/K8s, then monitoring.
## 4-Phase Roadmap
### Phase A (Week 1): Core ML correctness
- Implement embedding generation from raw sequences.
- Extend train/predict scripts to accept either:
  - precomputed embeddings (existing behavior), or
  - on-the-fly embedding from FASTA.
- Baseline model: MLP + threshold tuning.
- Deliverable: reproducible offline notebook/script with metrics.
### Phase B (Week 2): Reproducibility stack
- Add MLflow runs for params/metrics/artifacts.
- Add DVC pipelines/stages:
  - prepare_labels
  - embed_sequences
  - train
  - evaluate
- Deliverable: one-command reproducible training pipeline.
### Phase C (Week 3): Serving
- Build FastAPI inference service:
  - request validation (AA alphabet, length constraints, FASTA parsing)
  - batching for throughput
  - response with top-k GO + confidences + model metadata
- Dockerize service.
- Deliverable: local API container working end-to-end.
### Phase D (Week 4): Production ops
- GitHub Actions: tests, lint, Docker build, security scan.
- Kubernetes deployment (CPU/GPU profiles).
- Grafana monitoring via Prometheus metrics:
  - latency, throughput, error rate
  - sequence length distribution
  - confidence drift / prediction entropy
- Deliverable: deployable inference stack with observability.
## What To Do Today (first concrete tasks)
- Define embedding model + pooling strategy in config.
- Build a small embed_fasta CLI to output:
  - train_embeddings.npy, train_ids.npy
  - test_embeddings.npy, test_ids.npy
- Run one full experiment using existing training code with those files.
- Log metrics and save thresholded evaluation report.
## Critical Confounders to handle early
- Ontology hierarchy: flat multilabel loss ignores GO DAG constraints.
- Label imbalance: frequent-term bias can inflate micro-F1.
- Sequence truncation: long proteins can exceed transformer context.
- Data leakage: avoid split artifacts by homologous proteins where possible.
- Threshold calibration: global vs per-term threshold significantly changes F1.